## Slide 1: CSD1400
Pitch Presentation
Production Plan
Week 8 Milestone

## Slide 2: Pitch Presentation

## Slide 3: Pitch Presentation
Week 8
During Lab time

## Slide 4: Pitch Presentation
Refer to a future MS Teams announcement for info:
  Venue of Presentation
  When each team will present
Done in person

## Slide 5: Pitch Presentation
Each team has 5 Minutes to present
Each member must present for at least 1 minute

## Slide 6: Presentation Platform (in person)
Using your own laptop, connected to the projector system
Many options for materials:
Powerpoint slides
Videos
Etc
DO NOT rely on the Wi-Fi of the lecture theatre
Make sure you have everything you need already on your hard disk

## Slide 7: Presentation Platform (online)
Share you desktop via MS Teams. Team to turn on cameras.
Many options for materials:
Powerpoint slides
Videos
Etc
Make sure anyone is capable of presenting

## Slide 8: Dress Code
Dress for job interview
Dress for meeting with an investor
Dress as a team

## Slide 9: Pitch - Grading
Product Vision
Feasibility
Presentation

## Slide 10: Product Vision

## Slide 11: Product Vision
Clear idea of your product
Unique Selling Point (USP)

## Slide 12: Unique Selling Point
It is difficult to create something totally new and unique.

## Slide 13: Unique Selling Point
Many products today are very similar to each other
  Some even seem to be blatant copies
Nonetheless you must try

## Slide 14: Unique Selling Point
Inspiration
  Solution to pain points
  Introducing new systems and processes
  Themes & Narratives
  Past experiences

## Slide 15: Unique Selling Point
Normally we draw inspiration from multiple sources

## Slide 16: WARNING!
Tendency to increase “Breadth” of the product for uniqueness
  Feature Creep
  Hard to cut features in a crunch
  Difficult to maintain a clear goal and direction

## Slide 17: Unique Selling Point
Keep it as simple as possible
Example : Sneeze
  https://www.youtube.com/watch?v=aFPwfEX2Vl0
Less is more
  Its ok to start with multiple features, but know what to focus on

## Slide 18: Feasibility

## Slide 19: Scope
The scale of features required to realize your product
  Quantity
  Complexity
The Scope of your project will be scrutinized
  Over Scope – Project too ambitious, need to cut features
  Under Scope – Not enough work/effort for the team
Note that you have a finite amount of time for your project

## Slide 20: Scope
Reflect on the Solo Projects
  Better analyze the difficulty of tasks
  Better predict the amount of time and effort required
  Be more realistic on the time you have
  Techniques you have at your disposal

## Slide 21: Scope Discussion
Better analyze the difficulty of tasks
  Which tasks were the
    Easiest
    Hardest
    In between
  What were your expectations of these tasks before you started on them?

## Slide 22: Scope Discussion
Better predict the amount of time and effort required
  What was your estimate on the time needed for the task to be done?
  How much time did it actually take you?
  What did you need to get it done?

## Slide 23: Scope Discussion
Be more realistic on the time you have
  How much time do you spend on other modules
  How much time do you really have for this class (outside of lab time)

## Slide 24: Scope Discussion
Techniques you have at your disposal
  Which techniques are you sure about?
  Which techniques need more work? How much more work?

## Slide 25: Reminder
Focus of this class is programming
  Bulk of your time should not be spent on art
  Penalties levied against those who did not code enough

## Slide 26: Reminder
Keep visuals as simple as possible
  Use basic shapes as much as possible
  Animate with transformations rather than art assets
  Particle systems instead of drawn visual effects

## Slide 27: Delivery Plan
Refer to production planning slides for overall plan
Will need to see milestones for key tasks and systems in presentation

## Slide 28: Delivery Plan
Reflect on the Solo Projects
Week | Goal
1 | Render shape with texture or colour
2 | Render multiple shapes, multiple colours Button functionality, input detection, states, movement
3 | Render grid Grid states and logic
4 | Pause and Play state

## Slide 29: Delivery Plan
Reflect on the Solo Projects
Week | Goal
1 | Render shape with texture or colour
Begin with the most basic of functionalities

## Slide 30: Delivery Plan
Reflect on the Solo Projects
Week | Goal
1 | Render a single shape, single colour Detect and process input
2 | Render multiple shapes, multiple colours Button functionality, input detection, states, movement
Build upon your fundamentals. Extend basic functionalities.

## Slide 31: Question
Should/Could we have swapped goals for weeks 3 and 4?
Week | Goal
1 | Render shape with texture or colour
2 | Render multiple shapes, multiple colours Button functionality, input detection, states, movement
3 | Render grid Grid states and logic
4 | Pause and Play state

## Slide 32: Answer
What is the core of this “game”?
Cellular automata that simulates life and death
Pause and Play, clicking and editing, additional features
More important to get the simulation working first.

## Slide 33: Question
Car Select Game
  What was the most important feature? (USP)
  What was the sequence of tasks you did to finish it?
  What was required for the grade?
    Always important to read the requirements

## Slide 34: Delivery Plan (Summary)
Provide a brief list of milestones and goals for those milestones
Weekly breakdown will be good
For weeks 8 - 13
Full details of weekly tasks, should be kept for the production document. NOT IN YOUR PITCH PRESENTATION

## Slide 35: Delivery Plan (Summary)
Keep in mind
  Playtesting of your game to be conducted by end of Week 12
  Week 13 should just be for bug fixing and preparing for submission.

## Slide 36: Risks & Mitigations

## Slide 37: Risks and Mitigations
With everything we do there are certain risks involved
Risk/Reward
A mitigation plan is required for risks identified
  Mitigation plan – a fallback that can be executed with little to no risk to execute

## Slide 38: Risk and Mitigations (Example)
A Star Pathfinding for better Enemy AI
Benefits:
  Enemy able to navigate terrain
  Find shortest path to target
  Increases tension in game thus making it more engaging

## Slide 39: Risk and Mitigations (Example)
A Star Pathfinding for better Enemy AI
Risks:
  Requires knowledge of graph implementation
  Requires understanding of open/close list
  Requires understanding of heuristic and true cost value

## Slide 40: Risk and Mitigations (Example)
A Star Pathfinding for better Enemy AI
Possible Mitigations
Enemy only pursues target within line of sight
Enemy only pursues target within a certain distance
Enemy is a ghost that can pass through walls?
Note that Mitigations should still be in line with your product vision.

## Slide 41: Risk and Mitigations
List
List the biggest risks in your presentation
Plan
Have a mitigation plan in place
“If by Day X we cannot accomplish this, we will execute this mitigation plan within Y days”
Prudent
Mitigation plans need to be feasible within the time you have.

## Slide 42: Things that are !RISKS (not risks)
Not Enough Time
  The time you have is limited and stated clearly at the start
  There is a limit to you “making time”
  This is why planning and scoping are important

## Slide 43: Things that are !RISKS (not risks)
Not Enough Technical Skills/Experience
  What you have done before, you can do again
  For new features, do your research
  For new features, the risk is of the feature

## Slide 44: Things that are !RISKS (not risks)
Not Enough Art/ No Artists
  This is known at the start, a limitation not risk
  Original plan should already work around this

## Slide 45: Conclusion

## Slide 46: Be Prepared
More than one laptop with presentation (in case)
Refer heavily to the Pitch Presentation Rubrics on Moodle
Be focused on what’s important
Rehearse

## Slide 47: Submissions (one per team)
Presentation Materials
  Naming Convention
    <teamname>_Pitch.<relevant file extension>
  You may add numbers or other names if you have more than one material to submit
    <teamname>_Pitch_<number/name>.<relevant file extension>
  Submit on Moodle, by Week 8 Tuesday by 9am
    Regardless of when your team is presenting

## Slide 48: Submissions (one per team)
Production Plan
  Filled up Production Plan, get the template from Moodle
  Submit on Moodle by Week 8 Sunday before Midnight
  Naming Convention
    <TeamName>_ProductionPlan.xlsx